## Slide 1: Scrum-Agile

## Slide 2: Why Agile?
Organizations must be agile in today's fast-paced business climate in order to respond rapidly to changes and remain competitive. Many businesses have used agile approaches such as Scrum to accomplish this. Following slides will outline the major aspects of the Scrum-agile strategy and contrast it with the classic waterfall approach to software development in this presentation.

## Slide 3: Roles on a Scrum-Agile Team
Product Owner
The Product Owner represents the customer's voice and is in charge of establishing and prioritizing the product backlog. The Product Owner ensures that the team is focusing on the most important topics and that they have a clear understanding of what the consumer wants.

## Slide 4: Roles on a Scrum-Agile Team
Scrum Master
The Scrum Master is in charge of guiding the Scrum process and making sure the team follows its rules and procedures. The Scrum Master also aids the team in recognizing and resolving any potential problems.

## Slide 5: Roles on a Scrum-Agile Team
Development Team
A potentially shippable product increment must be delivered by the development team at the conclusion of each sprint. The team is cross-functional and self-organizing, so it has all the talents required to finish the job.

## Slide 6: Phases of the SDLC in an Agile Approach

## Slide 7: Planning
The team establishes the project's parameters during the planning stage, as well as its needs and product backlog. The team then determines how much work will be needed to finish each item on the backlog.

## Slide 8: Sprint
A time-boxed iteration with a sprint usually lasts two to four weeks. The team works on the backlog items during the sprint and provides a potentially shippable product increment at the conclusion of the sprint.

## Slide 9: Review
The team performs a sprint review at the conclusion of each sprint to show the Product Owner and other stakeholders the product increment. Following that, the team gets input that it uses to improve the backlog and schedule the following sprint.

## Slide 10: Retrospective
The team reflects on the prior sprint and identifies areas for improvement during a sprint retrospective. The retrospective supports the team's ongoing efforts to enhance its procedures and methods.

## Slide 11: Differences Between Agile and Waterfall
Agile and Waterfall techniques vary primarily in that Agile is iterative and incremental while Waterfall is linear and sequential. A Waterfall technique requires that each phase be finished before the next one can start. Agile, on the other hand, offers more flexibility and enables the team to adjust to changes and input.

## Slide 12: When Scrum-Agile?
Agile has a variety of differences then the old-fashioned Waterfall. In addition, depending on the size of a company, it is a challenging process to switch between majorly different management techniques. However, as part of a pilot team in the SNHU Travel project, it was considerably easier to develop a solid base to adopt the Scrum-Agile approach. In particular, being surrounded by cross-functional and highly skilled professionals eased the process.

## Slide 13: References
Atlassian. Welcome to Jira Software. Atlassian.
https://www.atlassian.com/software/jira/guides/getting-started/introduction#what-is-jira-software
Scrum.org. (2019). What is a Sprint Retrospective Scrum.org.
https://www.scrum.org/resources/what-is-a-sprint-retrospective
Hamilton, T. (2023, March 24). Best scrum tools for Agile Project Management. Guru99.
https://www.guru99.com/best-scrum-tools.html
Scrum.org. What is a sprint review? Scrum.org.
https://www.scrum.org/resources/what-is-a-sprint-review